## Slide 1
Team 10
Matthew Livingston
Ady (Ye Thiha Aung)
Yvan Burrie
Anthony Vincin
Stephen Ohl

## Slide 2
Let us cover our workflow.
Let us reflect on what we did.
Let us suggest any improvements.
Notes: The purpose of this presentation is to not only cover our workflow in the construction of our website but to also reflect upon what we did and to also suggest what we could have done to improve everything.
2

## Slide 3
Communication
Slack
Slack + Github Integration
Meetings
Notes: Slack and Github integration.
3

## Slide 4
Technologies & Services
Notes: 4

## Slide 5
Repo Folder Layout

## Slide 6
Project Management
(old method)
Notes: Trello was a single Kanban project board.
Trello was too distant to our communication and collaboration means.
6

## Slide 7
Github Project Management
Labels
Assignees
Issues
Projects
Milestones
Kanban + Cards

## Slide 8
Security

## Slide 9
Collaboration & Deployment
Staging
Production
Staging
Master
Webhook
1
2
3
Local Devs
Github
Server
Publish
Branch
Push & Pull
(inc. DB)

## Slide 10
Database Migration
(old method)
Interface (1)
Interface (2)
SQL
Dump
File
(Database imports & exports may go in either direction)
Notes: Our initial means of exchanging databases.
We needed to manually export and import SQL files using PhpMyAdmin (or MySQL commands).
This method was unsystematic and timely.
10

## Slide 11
Database Migration
(new strategy)
Notes: We instead used a PHP utility that handles database importation or exportion.
11

## Slide 12
Database Migration
(after-thoughts)
Problem?
SQL dump file is a monolithic approach that can disrupt data integrity since .
Solution?
Use rollback approach such as version-controlled queries.
Notes: 12

## Slide 13
Thanks!