## Slide 1
Team 10
Matthew Livingston
Ady (Ye Thiha Aung)
Yvan Burrie
Anthony Vincin
Stephen Ohl

## Slide 2
Introduction
Let us cover our workflow.
Let us reflect on what we did.
Let us suggest any improvements.
Notes: The purpose of this presentation is to not only cover our workflow in the construction of our website but to also reflect upon what we did and to also suggest what we could have done to improve everything.
2

## Slide 3
Communication
Slack
Github
Slack’s Github app
Meetings
Notes: Slack and Github integration.
3

## Slide 4
Collaboration

## Slide 5
Repo Folder Layout

## Slide 6
Technologies & Services
Notes: 6

## Slide 7
Project Infrastructure
We rented a low spec’d VPS
- Dedicated IP address
- Full root access – can run any service required
NotDotCom.Fun
- Inexpensive DNS
- Easy to Remember
137.262.34.109
Notes: VPS instead of a limited hosting provider
Inexpensive DNS used for convenience
7

## Slide 8
Github Project Management
Labels
Assignees
Issues
Projects
Milestones
Kanban + Cards

## Slide 9: Known Security Issues
Initial security intentionally lax to ease collaboration
Common database user across all copies of database
Passwords stored in files in repository (wp-config.php & configs.ini)
Use git filter-branch to expunge all password-containing files
Shell commands to clean up file ownership/permissions prior to delivery

## Slide 10
Database Migration
(old method)
Interface (1)
Interface (2)
SQL
Dump
File
(Database imports & exports may go in either direction)
Notes: Our initial means of exchanging databases.
We needed to manually export and import SQL files using PhpMyAdmin (or MySQL commands).
This method was unsystematic and timely.
10

## Slide 11
Database Migration
(new strategy)
Notes: We instead used a PHP utility that handles database importation or exportion.
11

## Slide 12
Database Migration
(after-thoughts)
Problem?
SQL dump file is a monolithic approach that can disrupt data integrity since .
Solution?
Use rollback approach such as version-controlled queries.
Notes: 12

## Slide 13
Deployment

## Slide 14
Security

## Slide 15
Any Questions ???